|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Metric** | **Sprint 1** | **Sprint 2** | **Sprint 3** | **Sprint 4** | **Sprint 5** | **Sprint 6** | **Sprint 7** | **Sprint 8** | **Sprint 9** | **Sprint 10** | **Sprint 11** | **Sprint 12** | **Sprint 13** | **Sprint 14** | **Sprint 15** | **Sprint 16** | **Sprint 17** | **Sprint 18** | **Sprint 19** | **Sprint 20** |
| Points Committed | 4 | 8 | 5 | 5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Points Delivered | 4 | 5 | 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Stories Committed | 2 | 9 | 4 | 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Stories Accepted | 2 | 5 | 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Sprint 1 – Technical stories for to set up the front end and back end systems completed as planned during the sprint

Sprint 2 – Identification of data elements to be displayed for each medication

Sprint 3 – Auto complete of search text