## Slide 1: Sprint Retrospective 14
What Worked?
  UI team provided coverage on UX tasks
  Better communication
  Implementing changes after user sessions
  Process is very smooth at this point
  Breakfast was awesome
What Didn’t Work?
  Lunch was meh
  Front end team is becoming a bottleneck and overcommitting