## Slide 1: Sprint 1 Retrospective
What Worked?
  Completed more work than planned
  Pulled in additional work
What Didn’t Work?
  Didn’t finish 2 stories due to lack of test cases
  Need UI development to follow services development by 1 sprint