## Slide 1: Sprint 3 Retrospective
What Worked?
  New room is great. More space and cooler temperature
What Didn’t Work?
  Didn’t finish all stories due to services delays
  UI/UX and data services aren’t able to provide enough runway to front end development
  Improve communication between teams